SENTINELX

AI-Powered Multi-Signal Cyber Threat Detection & Response

IIC 3.0 — Problem Statement 19

12-HOUR HACKATHON BUILD — REVISED SCOPE This report is the deliberately reduced implementation plan for a 12-hour prototype. It incorporates the hard cuts: no Zeek, no supervised classifier, no Redis, only 3–4 MITRE techniques, and one real response action (Docker-based host isolation). A clean backup demo recording is required at approximately hour 6.

Core promise: “We don't detect events. We understand attacks.”

Prepared as a technical design, implementation blueprint, demo plan, and judge-preparation document.

# 1. Executive Summary

Problem Statement 19 asks for an AI-based cyber threat detection system capable of identifying emerging threats from network, endpoint, and application signals. The winning interpretation for a 12-hour hackathon is not a large enterprise SIEM and not a generic machine-learning dashboard. SentinelX is a focused, live, multi-signal defensive prototype that turns heterogeneous security events into one explainable incident and performs one real containment action.

The system is intentionally built around a minimum vertical slice: live or generated telemetry → unified event schema → deterministic rules + Isolation Forest anomaly detection → entity/time-window correlation → incident generation → weighted risk score → 3–4 hardcoded MITRE ATT&CK mappings → attack narrative → host isolation.

The key competitive idea Existing security tools may produce separate network, endpoint, and application alerts. SentinelX correlates those signals into a single attack story, prioritizes it, explains why it matters, and contains the controlled demo host.

## 1.1 What changed from the original 36-hour plan

| Original component | 12-hour decision | Reason |
| --- | --- | --- |
| Zeek | CUT | Configuration and log-parsing risk is too high for a 12-hour build. Replace with custom telemetry + lightweight Scapy packet observation. |
| XGBoost / Random Forest classifier | CUT | One strong anomaly model is enough; a second model consumes implementation and evaluation time. |
| Redis | CUT | PostgreSQL + FastAPI + WebSockets is sufficient for a prototype. |
| Full MITRE mapper | CUT | Hardcode only 3–4 relevant technique mappings. |
| Multiple response actions | CUT | Implement one real action: isolate the controlled Docker host. |
| Backup demo | NEW / MANDATORY | Record a clean working demo immediately after the end-to-end slice works, around hour 6. |

## 1.2 Non-negotiables

Unified event schema is built first and treated as an API contract.

All three signal families remain: network, endpoint, application.

Hybrid detection remains: deterministic rules + Isolation Forest.

Correlation is protected as the main differentiator.

Incidents, not isolated alerts, are the primary product object.

Risk scoring is deterministic and explainable.

The live demo uses a controlled environment rather than only a prerecorded dataset.

One containment action must actually work: isolate the demo host/container from its network.

A working backup video is captured around hour 6.

# 2. Problem Statement and Objectives

PS19: “AI-based cyber threat detection system.” The system is expected to identify emerging cyber threats from network, endpoint, and application signals.

## 2.1 Requirements translated into engineering goals

| PS requirement | SentinelX implementation | Evidence in demo |
| --- | --- | --- |
| AI-based | Isolation Forest anomaly detector plus deterministic rule engine. | Anomaly score and detection reason visible in incident. |
| Emerging threats | Behavioral anomaly detection trained on a normal baseline; no requirement for a known attack signature. | A deliberately unusual scenario is flagged as anomalous. |
| Network signals | Custom event generator + lightweight Scapy sniffer for packet/flow features. | Live packet-derived event appears on dashboard. |
| Endpoint signals | Small Python endpoint agent emitting process/auth/file/system events. | Endpoint event appears in the same incident. |
| Application signals | Instrumented FastAPI demo application emits structured security events. | Authentication/API event joins the incident. |
| Detection | Rules + anomaly score → unified detection result. | Incident created in real time. |
| Useful outcome | Correlation, risk, explanation, and host isolation. | Judge watches detection → investigation → containment. |

# 3. Product Definition

## 3.1 Product name

SentinelX — AI-Powered Multi-Signal Cyber Threat Detection & Response

## 3.2 One-line value proposition

Opening-slide statement “From isolated alerts to a complete understanding of the attack.”

## 3.3 Core USP

“We don't detect events. We understand attacks.”

This sentence should guide every design decision. The product is not primarily selling a model. It is selling the ability to connect weak, heterogeneous signals into a higher-confidence incident.

## 3.4 Product flow

LIVE CONTROLLED ENVIRONMENT ¦ +------+------+------+ ¦ ¦ ¦ NETWORK ENDPOINT APPLICATION ¦ ¦ ¦ +------+------+------+ ¦ EVENT NORMALIZATION ¦ +------+------+ ¦ ¦ RULE ENGINE ISOLATION FOREST ¦ ¦ +------+------+ ¦ CORRELATION ENGINE ¦ INCIDENT + ATTACK STORY ¦ RISK SCORE + EXPLANATION ¦ 3–4 MITRE TECHNIQUE TAGS ¦ ISOLATE HOST (REAL) ¦ SOC DASHBOARD

# 4. Final 12-Hour Architecture

The architecture deliberately removes components that increase operational risk without improving the core judging story. The backend, database, detection engine, correlation engine, and response mechanism should be kept in one Python/FastAPI application where practical.

+--------------------------+ ¦ CONTROLLED DEMO LAB ¦ +------------+-------------+ ¦ +-----------------------+-----------------------+ ¦ ¦ ¦ v v v +---------------+ +---------------+ +---------------+ ¦ NETWORK ¦ ¦ ENDPOINT ¦ ¦ APPLICATION ¦ ¦ Custom events ¦ ¦ Python agent ¦ ¦ FastAPI logs ¦ ¦ + Scapy ¦ ¦ ¦ ¦ ¦ +-------+-------+ +-------+-------+ +-------+-------+ ¦ ¦ ¦ +-----------------------+-----------------------+ ¦ +-------v-------+ ¦ Event ¦ ¦ Normalizer ¦ +-------+-------+ ¦ +------------+------------+ ¦ ¦ +-----v-----+ +-----v------+ ¦ Rule ¦ ¦ Isolation ¦ ¦ Engine ¦ ¦ Forest ¦ +-----+-----+ +-----+------+ ¦ ¦ +------------+------------+ ¦ +-------v-------+ ¦ Correlation ¦ ¦ Engine ¦ +-------+-------+ ¦ +-------v-------+ ¦ Incident ¦ ¦ + Risk ¦ +-------+-------+ ¦ +------------+------------+ ¦ ¦ +------v------+ +-------v-------+ ¦ Explanation ¦ ¦ MITRE Tags ¦ +------+------+ +-------+-------+ ¦ ¦ +------------+------------+ ¦ +-------v-------+ ¦ Response API ¦ ¦ Isolate Host ¦ +-------+-------+ ¦ +-------v-------+ ¦ SOC Dashboard ¦ ¦ WebSockets ¦ +---------------+

## 4.1 Technology stack

| Layer | Technology | Why |
| --- | --- | --- |
| Frontend | Next.js / React + TypeScript | Fast dashboard development and strong component ecosystem. |
| UI | Tailwind CSS + shadcn/ui | Rapid polished interface without custom design-system work. |
| Graphs | React Flow | Attack-chain visualization. |
| Charts | Recharts | Simple security metrics and event trends. |
| Backend | Python + FastAPI | Combines APIs, event processing, ML, WebSockets and response orchestration. |
| ML | scikit-learn Isolation Forest | One lightweight unsupervised anomaly detector. |
| Database | PostgreSQL | Durable event/incident storage; no extra cache layer. |
| Realtime | FastAPI WebSockets | Live event/incident updates to the dashboard. |
| Network | Scapy + custom event generator | Small, controllable packet observation instead of a full network-monitoring stack. |
| Endpoint | Custom lightweight Python agent | Produces process/auth/file/system security events. |
| Application | FastAPI demo application with structured logs | Gives the project genuine application-layer telemetry. |
| Containers | Docker + Docker Compose | Reproducible controlled lab and real isolation action. |
| Threat framework | MITRE ATT&CK, 3–4 hardcoded mappings | Credible terminology without building a general mapper. |
| Security framing | NIST CSF 2.0 concepts | Provides established risk-management context. |

Explicitly removed Zeek, Redis, XGBoost/Random Forest classifier, full MITRE mapper, multiple response actions, Kafka, LLM-as-the-decision-maker, blockchain, and advanced threat-intelligence integrations.

# 5. Telemetry Design

The central implementation principle is that every source produces the same normalized event object. The correlation engine must not need to know whether an event came from a packet, endpoint process, or application log.

## 5.1 Network telemetry — revised

Do not use Zeek. Use two lightweight sources: (1) a deterministic custom event generator for reliable demo scenarios, and (2) a small Scapy sniffer that observes a limited set of real packet features. Scapy is a Python packet manipulation and network-analysis library; its current documentation provides packet capture/sniffing functionality. The sniffer should remain intentionally narrow.

Source/destination IP.

Source/destination port when available.

Protocol.

Packet count over a short window.

Approximate bytes over a short window.

Connection frequency.

Destination diversity.

Simple failed-connection proxy where the lab can observe it.

Timestamp and host identifier.

Important implementation constraint Packet sniffing may require elevated privileges and can become an environment-specific failure point. Therefore the custom event generator is the deterministic primary demo path; Scapy is a real-telemetry enhancement, not the single point of failure.

## 5.2 Endpoint telemetry

process_start: process name, parent process, user, PID.

login_failure / login_success: user, source, timestamp.

file_activity: path, operation, process.

privilege_change: user/process and new privilege level.

optional system event: service/configuration change if already easy to observe.

{ "source_type": "endpoint", "host_id": "HOST-01", "user_id": "admin", "event_type": "process_start", "severity": 3, "features": { "process": "python", "parent": "shell", "pid": 421 } }

## 5.3 Application telemetry

LOGIN_FAILED

LOGIN_SUCCESS

API_ACCESS

PRIVILEGE_CHANGE

SENSITIVE_DATA_ACCESS

RATE_LIMIT_TRIGGERED

INVALID_TOKEN

Build a deliberately small FastAPI demo application. The application is not the product; it is a controlled source of realistic security events. This avoids the weakness of presenting three unrelated CSV files.

# 6. Unified Event Schema — Build This First

The event schema is the most important shared contract in the system. Every collector must produce it before any model, correlation rule, or UI work is considered complete.

{ "event_id": "evt_12345", "timestamp": "2026-09-08T14:20:10Z", "source_type": "network", "host_id": "HOST-01", "user_id": "user_42", "src_ip": "10.0.0.5", "dst_ip": "10.0.0.20", "src_port": 42132, "dst_port": 8080, "protocol": "TCP", "event_type": "connection", "severity": 3, "features": { "packet_count": 42, "bytes": 9180, "connection_rate": 18.2 }, "raw_data": {} }

## 6.1 Required fields

| Field | Type | Purpose |
| --- | --- | --- |
| event_id | UUID/string | Unique event identity. |
| timestamp | ISO datetime | Correlation time window. |
| source_type | enum | network / endpoint / application. |
| host_id | string | Primary correlation entity. |
| user_id | nullable string | Secondary correlation entity. |
| src_ip / dst_ip | nullable string | Network correlation. |
| src_port / dst_port | nullable integer | Network context. |
| protocol | nullable string | Network context. |
| event_type | string | Normalized event meaning. |
| severity | 0–5 | Deterministic event importance. |
| features | JSON | Model/correlation features. |
| raw_data | JSON | Original source-specific payload. |

## 6.2 Normalization rule

Collectors may contain source-specific details, but once an event enters the backend, the rest of the system should treat it uniformly. This is what makes cross-layer correlation possible.

# 7. Detection Engine

Detection is intentionally hybrid. Rules provide deterministic, explainable detections for the demo, while Isolation Forest provides the AI-based anomaly layer required to support the emerging-threat narrative.

## 7.1 Rule engine

| Rule | Trigger example | Output |
| --- | --- | --- |
| Authentication burst | Many failed logins from one source/user in a short window. | Rule score + Brute Force tag. |
| Failure followed by success | Repeated failures followed by a successful login. | High rule score + Valid Accounts candidate. |
| New/suspicious process | Previously unseen or unusual process/parent relationship. | Endpoint rule event. |
| Unusual outbound activity | Destination/connection rate deviates from baseline or controlled scenario. | Network rule event. |
| API abuse pattern | Sharp request/error/auth-failure spike. | Application rule event. |

## 7.2 Isolation Forest

Isolation Forest is the only ML model in the 12-hour scope. It is an unsupervised anomaly detector: observations that can be isolated with shorter random-partition paths are treated as more anomalous. This is appropriate for the project's claim that it can surface behavior not represented by a fixed attack signature. The model should be trained primarily on normal/baseline behavior rather than on a collection of attack labels.

| Feature family | Example features |
| --- | --- |
| Network | packet_count, bytes, bytes_per_second, connection_rate, unique_destinations, dst_port, protocol |
| Authentication | failed_login_count, success_count, failure_ratio, login_rate, source_ip_change |
| Endpoint | process_frequency, new_process, parent_process_change, privilege_change, file_change_rate |
| Application | requests_per_minute, error_rate, auth_failure_rate, sensitive_endpoint_access, unique_endpoint_count |

## 7.3 Model output

event -> feature vector -> normalization -> IsolationForest.decision_function(...) -> normalized anomaly score 0–100 -> anomaly explanation: "Behavior deviates from learned baseline"

## 7.4 What not to claim

Do not claim perfect zero-day detection.

Do not claim that anomaly detection proves an attack.

Do not publish an impressive accuracy number unless it is actually measured and defensible.

Do not pretend the model understands the raw meaning of an attack; the correlation and rules provide the operational context.

# 8. Correlation Engine — Primary Differentiator

Correlation is more important than model sophistication for this hackathon. The engine turns several low- or medium-confidence events into one high-confidence incident when they share entities and occur close together.

Correlation key: host_id user_id source_ip destination_ip Time window: 3–5 minutes Relatedness: + same host + same user + same source IP + same destination + temporal proximity + different signal sources present

## 8.1 Practical algorithm

Receive a newly detected event.

Query recent events for the same host/user/source within the configured time window.

Calculate relationship points for shared entities and time proximity.

Check whether network + endpoint + application signals are represented.

If the relationship score exceeds the incident threshold, create or update an incident.

Attach the new event to the incident rather than creating another alert.

Recalculate risk and confidence.

## 8.2 Example

14:20:01 APP 8 failed logins 14:20:18 APP successful login 14:20:27 ENDPOINT new/unusual process 14:20:31 NETWORK unusual outbound connection ¦ v CORRELATION ENGINE ¦ v INCIDENT #1042 "Credential compromise suspected"

## 8.3 Incidents, not alerts

Product rule The dashboard should make incidents the main object. Individual events are evidence attached to an incident.

# 9. Explainable Risk Engine

Risk should not be another ML model. Use a weighted formula so a judge can understand exactly why the system reached a high-risk conclusion.

Risk = 0.25 × anomaly_score + 0.20 × rule_score + 0.20 × event_severity + 0.15 × correlation_score + 0.10 × asset_criticality + 0.10 × attack_chain_confidence Normalize to 0–100. 0–29 LOW 30–59 MEDIUM 60–79 HIGH 80–100 CRITICAL

## 9.1 Explanation generation

The explanation is generated from structured evidence, not from an LLM. For example:

WHY WAS THIS FLAGGED? 1. Authentication anomaly 17 failures occurred in 42 seconds. 2. Endpoint anomaly A previously unseen process was observed. 3. Network anomaly The host contacted an uncommon destination. 4. Cross-layer correlation Events occurred on the same host within 3 minutes. CONCLUSION High-risk incident consistent with credential compromise followed by suspicious execution. Risk: 91/100 Confidence: High

# 10. MITRE ATT&CK — Minimal 12-Hour Implementation

Do not build a general-purpose ATT&CK mapper. Hardcode only the techniques needed by the primary demo scenario. Four techniques are enough; three is acceptable if time is tight.

| Technique | ID | How SentinelX maps it | Evidence |
| --- | --- | --- | --- |
| Brute Force | T1110 | Burst of failed authentication attempts. | Application/authentication events. |
| Valid Accounts | T1078 | A successful login after suspicious failures or an unusual login context. | Authentication + user/host context. |
| Command and Scripting Interpreter | T1059 | Suspicious shell/interpreter execution. | Endpoint process event. |
| Process Discovery | T1057 | Process enumeration behavior in the controlled scenario. | Endpoint process/command event. |

These are established MITRE ATT&CK Enterprise techniques. Brute Force is T1110, Valid Accounts is T1078, Command and Scripting Interpreter is T1059, and Process Discovery is T1057.

# 11. Database Design

Keep the database small. Avoid over-normalization and avoid a separate table for every possible event type.

| Table | Key fields |
| --- | --- |
| assets | id, hostname, ip, os, criticality, status |
| events | id, timestamp, source_type, host_id, user_id, event_type, severity, features, raw_data |
| detections | id, event_id, rule_score, anomaly_score, reason |
| incidents | id, title, severity, risk_score, confidence, status, created_at, updated_at |
| incident_events | incident_id, event_id, relationship_score |
| attack_techniques | incident_id, mitre_id, technique, confidence |
| responses | id, incident_id, action, target, status, timestamp |

## 11.1 Suggested PostgreSQL approach

Use normal relational columns for frequently queried fields and JSON/JSONB-style storage for flexible source-specific features and raw data. The schema should remain simple enough to migrate quickly during the hackathon.

# 12. API and Realtime Contract

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /events | POST | Ingest one normalized event. |
| /events | GET | List recent events. |
| /events/live | GET | Fetch recent event stream/history. |
| /incidents | GET | List incidents. |
| /incidents/{id} | GET | Incident investigation details. |
| /assets | GET | List controlled assets/hosts. |
| /analytics | GET | Dashboard summary metrics. |
| /response/isolate | POST | Perform the single real containment action. |
| /models/status | GET | Show anomaly model readiness. |
| /health | GET | Health check. |
| /ws/live | WebSocket | Push new events, incident updates and response status. |

## 12.1 Event processing path

POST /events ¦ +--> validate schema ¦ +--> store event ¦ +--> run rules ¦ +--> run Isolation Forest ¦ +--> correlate recent events ¦ +--> create/update incident ¦ +--> calculate risk ¦ +--> persist incident state ¦ +--> broadcast WebSocket update

# 13. Real Response: Isolate Host

Only one response action is required, but it should be real. The controlled demo environment should contain a container representing the monitored host. When a critical incident is confirmed, SentinelX calls a narrowly scoped response mechanism that disconnects that container from its demo network.

Docker provides a network disconnect operation that removes a running container from a network. This is suitable for a local, isolated prototype because the effect is visible and reversible.

Incident reaches CRITICAL ¦ v POST /response/isolate ¦ v Validate incident + fixed target ¦ v Approved response helper ¦ v docker network disconnect <DEMO_NETWORK> <DEMO_HOST> ¦ v Record response status ¦ v Broadcast "HOST ISOLATED"

Security boundary Never expose arbitrary shell execution through the API. The response endpoint should accept an allowlisted incident or fixed demo-host identifier and invoke only the pre-approved isolation operation. This is a hackathon lab action, not a production endpoint-management design.

# 14. Frontend and SOC Dashboard

## 14.1 Screen 1 — SOC Overview

Live status indicator.

Threat count, incident count, monitored assets, current highest risk.

Live event feed showing network / endpoint / application sources.

Critical incidents list.

Simple risk trend or event-volume chart.

## 14.2 Screen 2 — Incident Investigation

Incident title and severity.

Risk score and confidence.

Affected host/user.

Evidence list.

Source badges: Network / Endpoint / Application.

Why flagged explanation.

MITRE technique tags.

Isolate Host action.

## 14.3 Screen 3 — Attack Graph

[Failed Login Burst] ¦ v [Successful Login] ¦ v [Suspicious Process] ¦ +------> [Process Discovery] ¦ v [Unusual Outbound Connection]

## 14.4 UI principle

The interface should look like a serious SOC console, but do not spend the first half of the hackathon polishing it. The dashboard exists to expose the working security pipeline.

# 15. Primary Demo Scenario

Use one polished end-to-end scenario rather than three half-finished scenarios. The strongest scenario is a controlled credential-compromise sequence because it naturally exercises application, endpoint, and network telemetry.

Normal application activity is visible.

The scenario generator creates repeated failed logins.

A successful login follows the burst.

The endpoint agent reports an unusual process event.

The network source reports an unusual outbound pattern.

Rules fire on the known behavioral conditions.

Isolation Forest produces an anomaly score.

Correlation joins the events because they share the same host/user and occur within the configured time window.

An incident is created and risk rises to HIGH/CRITICAL.

The dashboard displays the evidence and 3–4 MITRE technique tags.

The judge opens the incident explanation.

The judge clicks ISOLATE HOST.

The demo host loses its Docker network connection.

The UI records the containment result.

## 15.1 Optional secondary scenario — emerging behavioral anomaly

If the first scenario is stable and time remains, generate a behavior that does not match a hardcoded rule but is far outside the learned normal baseline. The correct presentation is not “zero-day detected”; it is “previously unseen behavioral deviation surfaced by the anomaly layer.”

## 15.2 5-minute judge demo script

| Time | Action | Judge should notice |
| --- | --- | --- |
| 0:00–0:30 | State the problem. | Attacks leave traces across multiple layers. |
| 0:30–1:00 | Show architecture. | Network + endpoint + application converge into one incident. |
| 1:00–2:00 | Show normal live dashboard. | System is genuinely live, not a static slide. |
| 2:00–3:00 | Trigger controlled scenario. | Signals arrive in real time. |
| 3:00–3:30 | Open critical incident. | Correlation converts events into one story. |
| 3:30–4:00 | Show attack graph + MITRE tags. | The system explains attack progression. |
| 4:00–4:30 | Show risk/explanation. | AI + rules + correlation are interpretable. |
| 4:30–5:00 | Click ISOLATE HOST. | Containment is real, not a fake button. |

Closing line “This isn't a replayed dataset. The system detected telemetry generated by our live environment, correlated the signals, and executed the response.”

# 16. 12-Hour Execution Plan

This is the most important operational section. The team should treat the schedule as a feature-freeze plan. Do not spend the first six hours building separate modules that have never been connected.

| Hour | Goal | Deliverable | Hard rule |
| --- | --- | --- | --- |
| 0–0.5 | Architecture freeze | Repo, service boundaries, unified event schema, demo scenario. | No feature discussion after freeze unless it fixes a blocker. |
| 0.5–2 | Backend + DB | FastAPI ingestion, PostgreSQL tables, event validation. | Event schema must work end-to-end before ML. |
| 2–3 | Telemetry | Custom network generator, endpoint agent, demo-app events. | All three sources emit normalized events. |
| 3–4 | Detection | Rule engine + Isolation Forest baseline. | One model only. |
| 4–5 | Correlation | Entity/time-window correlation + incident creation. | Protect this hour. |
| 5–6 | Minimum vertical slice | Telemetry → detection → correlation → incident → dashboard. | Everything must be demoable. |
| ~6 | BACKUP VIDEO | Record clean working demo. | Mandatory insurance before adding risky features. |
| 6–7 | Dashboard | SOC overview + incident page. | No advanced analytics. |
| 7–8 | Attack graph + MITRE | React Flow + 3–4 hardcoded techniques. | No general mapper. |
| 8–9 | Response | Real Docker host isolation + response logging. | Only one action. |
| 9–10 | Integration | Full live scenario, WebSockets, error handling. | No new architecture. |
| 10–11 | Polish + metrics | Readable UI, measured latency, clean explanations. | Only measured claims. |
| 11–12 | Rehearsal + freeze | Final demo, backup, Q&A, recovery plan. | No new features. |

## 16.1 The hour-6 checkpoint

Definition of success at hour 6 A button or script should trigger a controlled scenario and the system should visibly move from live telemetry → detection → correlated incident → risk score → dashboard. Record this working version immediately.

## 16.2 If the team falls behind

Cut in this exact order:

Optional secondary demo scenario.

Fancy analytics.

LLM-generated prose.

Extra charts.

Extra MITRE technique.

Any additional response action.

Any nonessential authentication/administration feature.

Never cut the core chain:

Never cut NETWORK + ENDPOINT + APPLICATION → DETECTION → CORRELATION → INCIDENT → LIVE DEMO → ISOLATE HOST

# 17. Repository Structure

sentinelx/ ├── frontend/ │ ├── app/ │ ├── components/ │ └── lib/ ├── backend/ │ ├── api/ │ ├── models/ │ ├── detection/ │ ├── correlation/ │ ├── risk/ │ ├── response/ │ └── database/ ├── ml/ │ ├── training/ │ ├── preprocessing/ │ └── models/ ├── collectors/ │ ├── network/ │ │ ├── scapy_sniffer.py │ │ └── event_generator.py │ ├── endpoint/ │ │ └── agent.py │ └── application/ │ └── demo_app.py ├── demo/ │ └── scenarios/ ├── docker/ ├── docs/ └── docker-compose.yml

# 18. Model Evaluation and Honest Metrics

Because the project has only one anomaly model, evaluation should be simple and transparent. Do not manufacture a classification accuracy number for an unsupervised model.

| Metric | Use |
| --- | --- |
| False-positive rate | How often normal behavior is flagged. |
| Detection rate / recall on a labeled test scenario | How many deliberately injected anomalies are surfaced. |
| Precision where labels exist | How many flagged events are relevant. |
| Detection latency | Time from event arrival to incident creation. |
| Response latency | Time from isolation request to confirmed network disconnect. |
| Event processing latency | Time from ingestion to persisted detection/correlation result. |

Rule for the presentation Only show numbers the team actually measured during the final build. A small, reproducible measured result is stronger than a large unsupported accuracy claim.

# 19. Defensive Security Boundaries

All attack simulations must run inside a controlled local Docker/lab environment.

Do not target public IPs, external services, or systems that are not owned/authorized for testing.

The response mechanism should operate only on the designated demo host/container.

The backend must not expose arbitrary command execution.

Scapy should observe only the intended lab interface/traffic.

Keep the demo environment disposable so a failed experiment can be reset quickly.

# 20. Judge Q&A Preparation

What is novel?
“Our main differentiation is cross-layer correlation. Instead of independently classifying network, endpoint, and application events, we combine them into a unified incident and reconstruct the attack progression.”

Why AI?
“Rules handle deterministic known conditions. Isolation Forest provides a behavioral anomaly signal for activity that deviates from the learned baseline even when we do not have a specific signature.”

How do you detect zero-days?
“We do not claim perfect zero-day detection. Our anomaly layer is designed to surface previously unseen behavioral deviations that signature-based detection may miss.”

Why not a full SIEM?
“We are not trying to replace an enterprise SIEM. This prototype focuses on intelligent cross-layer behavioral correlation and attack reconstruction.”

Why not just use a network IDS?
“A network IDS is one sensor. Our contribution is above the sensor layer: network evidence is correlated with endpoint and application behavior.”

Why Isolation Forest?
“It is lightweight, unsupervised, fast to train, and suitable for a 12-hour prototype where the goal is to identify deviations from normal behavior.”

Why no Zeek?
“We intentionally reduced operational risk for the hackathon. We use a lightweight Scapy observation path plus deterministic event generation, while keeping the normalized event interface independent of the collector.”

Why only one response action?
“We prioritized one response that actually executes over three buttons that only simulate containment.”

What dataset did you use?
“Public intrusion-detection datasets can be used for feature development and baseline experimentation, but our live demonstration uses telemetry generated from a controlled environment.”

Can it replace SOC analysts?
“No. The goal is to reduce analyst workload by correlating heterogeneous signals into prioritized, explainable incidents.”

# 21. Dataset Strategy

Datasets are supporting material, not the centerpiece of the live demo. CIC-IDS2017 provides labeled benign and attack network traffic and flow data; UNSW-NB15 provides normal traffic plus nine attack categories and a defined training/testing partition. These can be used to understand feature distributions and experiment with anomaly baselines, but the 12-hour product should not depend on replaying a CSV to look “live.”

| Dataset | Role in this project | Decision |
| --- | --- | --- |
| CIC-IDS2017 | Feature reference / optional anomaly baseline experiment. | Use only if already available and quick to process. |
| UNSW-NB15 | Alternative network-feature reference and sanity-check dataset. | Optional; do not let it block the live prototype. |
| Controlled live telemetry | Primary demo evidence. | MANDATORY. |

# 22. Security Framework Alignment

The project should be described as aligned with established cybersecurity concepts, not as an implementation of a complete compliance framework.

| Reference | How SentinelX uses it |
| --- | --- |
| NIST CSF 2.0 | Risk-oriented framing for identifying, detecting, responding to and recovering from cybersecurity events. |
| MITRE ATT&CK | Small set of technique tags to describe observed attacker behavior. |
| Docker isolation | Controlled containment mechanism for the local demonstration environment. |

# 23. Final MVP Definition

| Capability | MVP status | Definition of done |
| --- | --- | --- |
| Unified event schema | MUST | All three sources produce valid normalized events. |
| Network telemetry | MUST | Custom generator works; Scapy can observe selected packet features if environment permits. |
| Endpoint telemetry | MUST | Agent emits process/auth events. |
| Application telemetry | MUST | Demo app emits security events. |
| Rule engine | MUST | At least 4–5 deterministic rules work. |
| Isolation Forest | MUST | Model loads and produces anomaly score. |
| Correlation | MUST | Same host/time-window produces one incident. |
| Risk score | MUST | Weighted score is visible and explainable. |
| Incident UI | MUST | Judge can inspect evidence. |
| Attack graph | SHOULD | Primary attack chain is visible. |
| MITRE mapping | SHOULD | 3–4 hardcoded techniques. |
| Host isolation | MUST | Docker network is actually disconnected. |
| Backup video | MUST | Clean recording captured around hour 6. |

## 23.1 The finished demo in one sentence

Target experience A controlled attack happens live → network, endpoint and application signals arrive → rules and Isolation Forest detect anomalies → correlation creates one incident → risk and MITRE context appear → the judge sees why → the team isolates the host.

# 24. Final Recommendation

For a 12-hour hackathon, the strongest version of SentinelX is deliberately smaller than the original 36-hour design. Its strength is not the number of technologies used; it is the coherence of the end-to-end story.

Build the unified event schema before everything else.

Make all three telemetry sources work before optimizing the model.

Use rules + one Isolation Forest model.

Protect the correlation engine as the primary differentiator.

Represent incidents as stories rather than lists of alerts.

Use an explainable risk formula.

Hardcode only 3–4 MITRE techniques.

Implement one real response: Docker host isolation.

Record a clean backup demo as soon as the vertical slice works at approximately hour 6.

Spend the final hour rehearsing rather than adding features.

Final product narrative NETWORK + ENDPOINT + APPLICATION ↓ AI + RULES ↓ CORRELATION ↓ ONE INCIDENT / ONE STORY ↓ RISK + EXPLANATION + MITRE ↓ REAL HOST ISOLATION

# 25. Technical References

Scapy Documentation — Packet manipulation and network-analysis capabilities; current documentation.

scikit-learn IsolationForest — Official Isolation Forest API and algorithm description.

FastAPI WebSockets — Official FastAPI WebSocket support.

Docker network disconnect — Official Docker command for disconnecting a container from a network.

Docker network reference — Official Docker network operations.

MITRE ATT&CK — Brute Force T1110 — Technique definition and detection context.

MITRE ATT&CK — Valid Accounts T1078 — Technique definition and detection context.

MITRE ATT&CK — Command and Scripting Interpreter T1059 — Technique definition and detection context.

MITRE ATT&CK — Process Discovery T1057 — Technique definition and detection context.

NIST CSF 2.0 — Official NIST Cybersecurity Framework 2.0.

CIC-IDS2017 — Official dataset page and dataset description.

UNSW-NB15 — Official dataset page and dataset description.

# Appendix A — 12-Hour Build Checklist

☐ Create Git repository and Docker Compose skeleton.

☐ Define and freeze unified event schema.

☐ Create PostgreSQL tables.

☐ Implement POST /events.

☐ Implement event validation and persistence.

☐ Implement custom network event generator.

☐ Implement minimal Scapy sniffer.

☐ Implement endpoint agent.

☐ Instrument demo application.

☐ Implement deterministic rules.

☐ Train/load Isolation Forest on baseline data.

☐ Normalize anomaly score.

☐ Implement entity/time-window correlation.

☐ Create/update incidents.

☐ Implement risk score.

☐ Implement hardcoded 3–4 MITRE mappings.

☐ Build SOC overview.

☐ Build incident page.

☐ Build attack graph.

☐ Add WebSocket live updates.

☐ Implement fixed-scope Docker host isolation.

☐ Record clean backup demo around hour 6.

☐ Run full primary scenario repeatedly.

☐ Measure latency and false positives where possible.

☐ Freeze code and rehearse final 5-minute demo.